## Slide 1: RPI-Kart
Ryan Stillings, Tommy Olney, Vincent Ferrara, Tim Kim, Jordan Alligood, Tyler Chang
RPI-Kart?
Notes: Tommy

## Slide 2: Project Details
Made in Unity using C#
Custom maps stored in JSON
  Dynamically loaded from file
Repository URL https://github.com/rystills/RPI-Kart
MIT license
Notes: Tim

## Slide 3: Gameplay
Notes: Jordan

## Slide 4: Timeline
2 Sep
Establish engine familiarity
Create basic game template
1 Oct
Nail down usable physics for testing
Sketch out low poly maps for testing
2 Oct
Search for open source assets
Implement basic game mechanics
What we’ve done
Notes: Tyler

## Slide 5: Demo

## Slide 6: Timeline
2 Sep
Establish engine familiarity
Create basic game template
1 Oct
Nail down usable physics for testing
Sketch out low poly maps for testing
2 Oct
Search for open source assets
Implement basic game mechanics
1 Nov
Implement basic UI
Implement naive AI opponents
What we’re doing
Notes: Tyler

## Slide 7: Timeline
2 Sep
Establish engine familiarity
Create basic game template
1 Oct
Nail down usable physics for testing
Sketch out low poly maps for testing
2 Oct
Search for open source assets
Implement basic game mechanics
1 Nov
Implement basic UI
Implement naive AI opponents
2 Nov
Implement classes
Design non-testing maps
1 Dec
Finalize UI + campaign
Polish gameplay
What’s left to do
Notes: Tyler

## Slide 8: Questions?